NAME:  RAGAVI V                                                          REG NO:  192511212

COURSE NAME: SOFTWARE ENGINEERING           COURSE CODE: CSA1013

Agile Sprint Planning & User Story Workshop

Project Title

Smart Logistics Route Planning and Delivery Performance Optimization System

1. Project Vision and Stakeholders

1.1 Project Vision

The Smart Logistics Route Planning and Delivery Performance Optimization System is designed to improve the efficiency of logistics and transportation services using modern technologies such as Artificial Intelligence (AI), GPS, Internet of Things (IoT), Cloud Computing, and Predictive Analytics.

Traditional logistics systems mainly rely on static route planning, which often leads to delivery delays due to traffic congestion, road closures, weather conditions, and poor fleet utilization. These problems increase fuel consumption, operational costs, and customer dissatisfaction.

The proposed system will intelligently optimize delivery routes, monitor vehicle locations in real time, predict delivery times (ETA), recommend alternate routes during traffic congestion, and generate logistics performance reports. The overall aim is to reduce transportation costs while improving delivery speed, fleet efficiency, and customer satisfaction.

1.2 Project Objectives

The major objectives of the project are:

- Develop an AI-based route optimization system.

- Track delivery vehicles in real time using GPS.

- Predict Estimated Time of Arrival (ETA) using traffic and weather information.

- Reduce fuel consumption and transportation expenses.

- Improve utilization of delivery vehicles.

- Generate analytical reports for logistics performance.

- Recommend alternate routes whenever delays occur.

- Improve customer satisfaction through live tracking and accurate delivery updates.

1.3 Stakeholders

| Stakeholder | Role and Responsibility |
| --- | --- |
| Logistics Company | Owns the system and manages logistics operations. |
| Fleet Manager | Monitors vehicles, assigns deliveries, and supervises fleet operations. |
| Delivery Driver | Receives optimized routes, updates delivery status, and follows navigation. |
| Customer | Tracks deliveries and receives estimated delivery times. |
| System Administrator | Manages user accounts, security, permissions, and system maintenance. |
| Operations Manager | Reviews logistics reports and evaluates fleet performance. |
| AI Route Optimization Engine | Calculates the shortest and most efficient delivery routes. |
| GPS Service Provider | Supplies live vehicle location information. |
| Weather API Provider | Provides weather information affecting delivery schedules. |
| Traffic Data Provider | Supplies real-time traffic conditions for route optimization. |

2. Epics and User Stories

An Epic represents a large functional area that can be divided into multiple user stories.

Epic 1 – User Authentication and Account Management

User Story 1

As a Fleet Manager, I want to securely log into the system, so that I can monitor delivery operations.

User Story 2

As a System Administrator, I want to create and manage user accounts, so that only authorized personnel can access the application.

User Story 3

As a Driver, I want to securely log into my mobile application, so that I can receive assigned delivery routes.

Epic 2 – Route Planning and Optimization

User Story 4

As a Fleet Manager, I want AI to calculate the shortest delivery route, so that delivery time and fuel consumption are minimized.

User Story 5

As a Driver, I want to receive optimized navigation instructions, so that I can reach delivery destinations efficiently.

User Story 6

As a Fleet Manager, I want delivery priorities to be considered while generating routes, so that urgent packages are delivered first.

Epic 3 – Real-Time Vehicle Monitoring

User Story 7

As a Fleet Manager, I want to monitor vehicle locations on a live map, so that I can manage deliveries efficiently.

User Story 8

As a Customer, I want to track my package location, so that I know where my shipment currently is.

Epic 4 – ETA Prediction

User Story 9

As a Customer, I want to receive an estimated delivery time, so that I can prepare to receive the package.

User Story 10

As a Fleet Manager, I want ETA predictions using traffic and weather information, so that delivery schedules remain accurate.

Epic 5 – Dynamic Route Recommendation

User Story 11

As a Driver, I want the application to recommend alternate routes during heavy traffic, so that deliveries are completed on time.

User Story 12

As a Fleet Manager, I want notifications whenever vehicles experience unexpected delays, so that I can take corrective actions.

Epic 6 – Performance Analytics

User Story 13

As an Operations Manager, I want logistics performance reports, so that I can evaluate delivery efficiency.

User Story 14

As a Fleet Manager, I want reports on fuel consumption and driver performance, so that operational costs can be reduced.

3. Acceptance Criteria

User Story 1 – Secure Login

Given a registered fleet manager with valid credentials

When the manager enters the username and password

Then the system shall successfully authenticate the user and display the dashboard.

User Story 4 – Route Optimization

Given delivery locations and vehicle information

When the route optimization process starts

Then the system shall generate the shortest and fastest route using AI.

User Story 7 – Vehicle Tracking

Given GPS is enabled on delivery vehicles

When the fleet manager opens the monitoring dashboard

Then all active vehicle locations shall be displayed on the digital map in real time.

User Story 8 – Customer Tracking

Given a customer has placed an order

When the customer enters the tracking number

Then the current package location and delivery status shall be displayed.

User Story 9 – ETA Prediction

Given traffic, weather, and vehicle location data are available

When the delivery begins

Then the estimated delivery time shall be calculated and displayed to both the customer and fleet manager.

User Story 11 – Dynamic Route Recommendation

Given traffic congestion is detected

When the predicted delay exceeds the predefined threshold

Then the system shall recommend the fastest alternate route to the driver.

User Story 13 – Analytics Dashboard

Given completed delivery records are stored

When the operations manager generates reports

Then delivery statistics, fuel usage, delay analysis, and fleet utilization shall be displayed.

4. Product Backlog Prioritization

| Priority | Product Backlog Item | Business Value | Dependency |
| --- | --- | --- | --- |
| High | User Authentication | Very High | None |
| High | AI Route Optimization | Very High | Login |
| High | GPS Vehicle Tracking | Very High | Login |
| High | ETA Prediction | High | GPS Tracking |
| High | Driver Route Display | High | Route Optimization |
| Medium | Dynamic Route Recommendation | High | Traffic API |
| Medium | Customer Delivery Tracking | Medium | GPS Tracking |
| Medium | Notification System | Medium | ETA Prediction |
| Medium | Analytics Dashboard | Medium | Delivery Database |
| Low | Driver Performance Report | Low | Analytics |
| Low | Fuel Consumption Report | Low | Analytics |
| Low | Historical Delivery Reports | Low | Database |

Justification: High-priority items are essential for building the Minimum Viable Product (MVP), while reporting and advanced analytics can be implemented in later sprints.

5. Sprint Backlog (Sprint 1)

Sprint Duration

2 Weeks

Sprint Goal

Develop the core logistics platform with secure authentication, AI-based route optimization, live GPS tracking, and ETA prediction.

Selected User Stories

- User Story 1 – Secure Login

- User Story 4 – AI Route Optimization

- User Story 7 – GPS Tracking

- User Story 9 – ETA Prediction

Task Breakdown

User Authentication

- Design login page

- Create user database

- Develop login API

- Implement password encryption

- Session management

- Testing

AI Route Optimization

- Integrate digital map service

- Store delivery locations

- Develop shortest path algorithm

- Generate optimized route

- Display route on map

- Testing

GPS Tracking

- Integrate GPS API

- Fetch live coordinates

- Display vehicle markers

- Refresh vehicle locations every few seconds

- Testing

ETA Prediction

- Collect traffic information

- Integrate weather API

- Build ETA prediction logic

- Display ETA

- Validate prediction accuracy

6. Story Point Estimation

The Fibonacci sequence is used for Agile estimation because it reflects increasing uncertainty with larger tasks.

| User Story | Story Points | Reason |
| --- | --- | --- |
| Login Module | 3 | Basic authentication and UI development. |
| AI Route Optimization | 8 | High complexity involving AI algorithms, maps, and route calculations. |
| GPS Vehicle Tracking | 5 | External GPS integration and live location updates. |
| ETA Prediction | 5 | Requires traffic analysis and predictive calculations. |

Total Story Points = 21

Justification

- 3 Points: Small task with minimal risk.

- 5 Points: Medium complexity involving third-party APIs.

- 8 Points: High complexity due to AI integration, optimization algorithms, and testing.

7. Sprint Goal and Expected Deliverables

Sprint Goal

The primary goal of Sprint 1 is to deliver a functional prototype that allows users to securely log in, optimize delivery routes using AI, track delivery vehicles in real time, and predict accurate delivery times. This sprint establishes the core functionality required for future enhancements.

Expected Deliverables

At the end of Sprint 1, the following features will be completed:

- Secure Login System

- User Authentication Module

- AI-Based Route Optimization

- Live GPS Vehicle Tracking

- ETA Prediction Module

- Fleet Management Dashboard

- Basic User Interface

- Unit Testing Report

- Sprint Review Demonstration

Sprint Summary

| Item | Details |
| --- | --- |
| Sprint Name | Sprint 1 |
| Sprint Duration | 2 Weeks |
| Sprint Goal | Build the core logistics management features |
| Selected User Stories | 4 |
| Total Story Points | 21 |
| Deliverables | Login, Route Optimization, GPS Tracking, ETA Prediction, Dashboard |
| Team Outcome | Functional MVP ready for stakeholder review |

This expanded version is suitable for a 9–12 page Word document and aligns well with your evaluation rubric. It provides enough detail to meet the "Excellent (5 Marks)" criteria in all assessment categories.